User Acceptance Testing (UAT) Template

| Date | 27 June 2025 |
| --- | --- |
| Team ID | LTVIP2025TMID60609 |
| Project Name | DocSpot: Seamless Appointment Booking for Health. |
| Maximum Marks |  |

Project Overview:

Project Name: DocSpot: Seamless Appointment Booking for Health

Project Description: DocSpot is a web and mobile application developed to simplify the healthcare appointment process. Its main goal is to make doctor appointments easily available by providing real-time booking, verified doctor listings, and user-friendly scheduling options.

Project Version:  1.0

Testing Period:24 June 2025 to 26 June 2025

Testing Scope:

Features and Functionalities to be Tested:

1. User registration and login

2. Doctor search and filtering (by location, specialization)

3. Appointment booking with real-time availability

4. Booking confirmation and notification

5. Doctor profile view

6. Appointment cancellation and rescheduling

7. Admin/doctor dashboard access (if applicable)

Testing Environment:

URL/Location: http://localhost:3000/

Credentials (if required): No

Test Cases:

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | User Registration | Open site → Register → Fill valid details → Submit | User account created successfully | User account created successfully | pass |
| TC-002 | User Login | Open login page → Enter credentials → Login | User logged in and redirected to dashboard | User logged in and redirected to dashboard | pass |
| TC-003 | Doctor Search and Filter | Enter city/specialization → Search | Matching doctor list displayed | Matching doctor list displayed | pass |
| TC-004 | Booking an Appointment | Select doctor → Choose time → Confirm booking | Appointment booked and confirmation shown | Appointment booked and confirmation shown | pass |
| TC-005 | View Doctor Profile | Click on a doctor from search results | Doctor profile with details shown | Doctor profile with details shown | pass |
| TC-006 | Cancel or Reschedule Appointment | Go to bookings → Cancel/edit option | Appointment status updated | Appointment status updated | pass |
| TC-007 | Admin/Doctor Dashboard Access | Login as admin/doctor | Dashboard accessible | Dashboard accessible | pass |

Bug Tracking:

| Bug ID | Bug Description | Steps to reproduce | Severity | Status | Additional feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | connection to database | Reinstall the NPM install command on power shell | low | closed | no |

Sign-off:

Tester Name: A. HEMA SATYA NIKHIL

Date: 26/6/25

Signature:

Notes:

- Ensure that all test cases cover both positive and negative scenarios.

- Encourage testers to provide detailed feedback, including any suggestions for improvement.

- Bug tracking should include details such as severity, status, and steps to reproduce.

- Obtain sign-off from both the project manager and product owner before proceeding with deployment.